SHOPPA

Shopping Intelligence Platform

Project Management Plan

Approach, roadmap, team, and governance

| Document | Project Management Plan (PMP) |
| --- | --- |
| Project | Shoppa — Shopping Intelligence Platform |
| Version | 1.0 |
| Status | Draft for review |
| Prepared by | Project Management Office |
| Date | June 2026 |

# Contents

# 1. Project Overview

This Project Management Plan defines how Shoppa will be delivered: approach, phases, team, governance, risks, and quality. It complements the BRD (why), the SRS (what), and the Solution Architecture (how technically), and governs execution.

| Attribute | Value |
| --- | --- |
| Project | Shoppa — Shopping Intelligence Platform |
| Delivery approach | Agile, two-week sprints within phased rollout |
| Launch market | South Africa (multi-region ready) |
| Primary platform | Mobile (Flutter); web admin console (Flutter Web) |
| Estimated duration | Approximately 13 months across five phases |

# 2. Delivery Approach

Delivery follows an agile cadence of two-week sprints, organized into five sequential-but-overlapping phases. Each phase ends with a demonstrable increment. The team works backend and frontend in parallel, with a design-system-first approach on the client and contract-first APIs to unblock both sides.

# 3. Roadmap & Phases

The roadmap sequences foundational capabilities first, then collaboration, then the data-heavy price intelligence layer, then delivery and monetization, and finally professional and growth features.

Figure 1 — Phased delivery roadmap.

## 3.1 Phase Detail

| Phase | Key Work | Exit Criteria |
| --- | --- | --- |
| Phase 1 — Foundation | Auth & accounts, list/item CRUD, categories, offline mode, mobile shell, CI/CD, base API. | Working list app with offline check-off |
| Phase 2 — Collaboration | Sharing & permissions, real-time sync (Channels), activity feed, in-app chat. | Multiple users editing a shared list live |
| Phase 3 — Price Intelligence | Scraper service, crowd-sourced capture, reconciliation engine, comparison & alerts. | Per-list savings suggestions |
| Phase 4 — Delivery & Promotions | Delivery adapters (60/60, ASAP, 2u, Dash), comparison, affiliate links, store promotions. | Compare & order via delivery |
| Phase 5 — Pro & Growth | Quantity scaling, public publishing, event lists, subscriptions & feature gating. | Paid tiers live; professional tools |

# 4. Team & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning, cadence, risk, stakeholder communication |
| Business Analyst | Requirements, acceptance criteria, traceability |
| Systems Analyst | Process modeling, data and use-case definition |
| Solutions Architect | Architecture, integration strategy, technical decisions |
| Backend Developer | Django apps, APIs, workers, data model |
| Frontend Developer | Flutter Web admin console, shared widget/component library |
| Mobile Developer | Flutter app, offline/sync, device integration |
| QA Engineer | Test strategy, automation, release verification |

# 5. Governance & Ceremonies

- Sprint planning at the start of each two-week sprint.

- Daily stand-up for coordination and blocker removal.

- Sprint review/demo of the increment to stakeholders.

- Retrospective to improve process each sprint.

- Phase gate review before committing to the next phase.

# 6. Milestones

| Milestone | Description | Target |
| --- | --- | --- |
| M1 | Foundation complete — offline list app | End of Month 3 |
| M2 | Real-time collaboration live | End of Month 5 |
| M3 | Price comparison available | End of Month 8 |
| M4 | Delivery comparison & promotions | End of Month 10 |
| M5 | Subscriptions & professional tools — GA | End of Month 13 |

# 7. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scraping blocked by platforms | Medium | High | Adapter abstraction; crowd-source fallback; pursue partnerships |
| Low early contribution volume | Medium | High | Seed via scraping; incentives and gamification |
| Real-time scaling complexity | Medium | Medium | Load test Channels; Redis tuning; backpressure |
| Offline sync conflicts | Medium | Medium | Field-level LWW; clear conflict rules; tests |
| Scope creep across phases | High | Medium | Phase gates; MoSCoW prioritization |
| Payment/billing edge cases | Low | Medium | Use Stripe primitives; webhook reconciliation |

# 8. Quality Management

- Definition of Done includes tests, code review, and documentation.

- Automated unit and integration tests gate merges via CI.

- Each functional requirement maps to acceptance criteria and test cases.

- Performance and offline scenarios are tested before each phase gate.

# 9. Communication Plan

| Audience | Channel | Cadence |
| --- | --- | --- |
| Core team | Stand-up, sprint board | Daily / per sprint |
| Stakeholders | Sprint demo, status report | Every two weeks |
| Sponsor | Phase gate review | End of each phase |

# 10. Dependencies

- Stripe account and approval for the launch market.

- Firebase project for push notifications.

- Hosting and managed PostgreSQL/Redis in the SA region.

- Access to delivery-platform catalogues for the scraper service.